1. Map
   1. General
      1. Handle national level zoom. (5 - 8 hours)
      2. Cluster markers for listings. (5 - 8 hours)
   2. Demographics
      1. Expenditure filter (2 hours)
      2. Transportation filter (2 hours)
      3. Language, ethnicity filter (2 hours)
      4. Households filter (2 hours)
      5. Daytime population filter (2 hours)
      6. Population filter (2 hours)
      7. Household income filter (2 hours)
      8. Create toggle switch for filtering large-scale demographics (2 hours)
      9. Build more demographics screen. / hookup (3 hours)
   3. POI
      1. Hookup to larger database (N/A)
      2. Make hoverable popup contain more detailed info (ie hours, type, etc) (4 hours)
      3. Create a add and remove system for pois. (2 hours)
      4. Build by name add/remove (2 hours)
   4. Find Spaces
      1. No Listing Database (N/A)
      2. Create markers for listing spaces (1 hour)
      3. Create Listing Page for individual listings (2 hours)
   5. Sales Forecast
      1. Build page? (5 - 8 hours)
   6. Reports
      1. Build page (5 - 8 hours)
      2. Create exportable document (5 - 8 hours)
      3. Create e-mailable document link (2 hours)
2. Admin
   1. Clients
      1. Hookup left-panel filters for clients(2 hours)
      2. Hookup contacts to each client (2 hours)
   2. Users
      1. Hookup left-panel filters for users (2 hours)
      2. Create pending-approval system (4 hours)
      3. Create emailer for users (2 hours)
      4. Create secure login environment for emailed users (2 hours)
   3. Roles
      1. Change color of role icon(3 hours)
      2. Insert role into database (2 hours)
3. Key Metrics
   1. Grab financial information from somewhere (N/A)
   2. Link prospective locations (3 hours)
   3. Create map. (4 hours)

Total : 97 hours

Total complete work days : 13 days